## Slide 1: AutoPen Sprint 2 Demo
By: Caleb Hall, Calla Robison, Michael Allen, Myles Scott, Joshua Buscher

## Slide 2: Presentation Overview
Completed tasks
Demo
Problems
Whats next?
Q&A

## Slide 3: So What was Completed?
Created Django codebase structure for AutoPenSite
Initial scanning functionality
  Wmap
Documentation
  SDDv2
  SRSv2
  Test Plan

## Slide 4: AI Demo

## Slide 5: AI Demo

## Slide 6: AI Demo

## Slide 7: Our Website

## Slide 8: Problems
Finding a decent and cost effective cloud host
  Heroku
  DigitalOcean
  Microsoft Azure
  Sitegrounds
AI
  Code required authentication
    Deepsploit
    Pymetasploit3
  No I in AI

## Slide 9: What’s Next?
Review Previous Sprint
What worked well? What didn’t work well?
Process improvements?
System Design improvements?
Connect Website front end to the Script Backend using digital ocean droplets
Touch Up Website
Refine Algorithm
Exploitation
New modules

## Slide 10: Questions